FINANCIAL PROJECTION

Eternal Spring Paradigm EcoSociety

Sarawak, Malaysia  ·  5-Year Model  ·  April 2026

Phase 1 Land Acquisition + Community Workshop + First 5 EcoHomes → Annual Revenue from 4 Core Verticals All figures in Malaysian Ringgit (RM). Conservative assumptions. Prepared for impact investor review.

Key assumptions • EcoHomes vertical launches immediately (Yr1). ECE and Wellness launch Yr2 after TTGD affiliation. • Labour for EcoHome construction = community sweat equity (not costed). Only materials costed. • TTGD royalty = 3% of gross revenue. Reinvestment reserve = 17% of gross revenue (per TTGD finance structure). • Land: Priority 1 (Balai Ringin, 10.2 acres @ RM 408,000). Adjusted if alternative parcel selected. • Revenue figures are conservative — based on modest community uptake. Upside exists if ECE and OMS kit sales scale faster.

# 1. Phase 1 Investment Required

One-time capital required to acquire land, set up the Community Workshop, and complete the first five EcoHomes.

| Investment Item | RM Amount | Notes |
| --- | --- | --- |
| Land acquisition (Priority 1: Balai Ringin 10.2 acres) | RM 408,000 | Core foundation. 10.2 acres held under ESP Trust. |
| Community Workshop setup (tools, 3D printer, molds) | RM 80,000 | Desktop 3D printer + master molds + panel jigs + hand tools. |
| First 5 EcoHome materials (OMS panels + fixings) | RM 75,000 | RM 15,000/unit material cost. Labour = community sweat equity. |
| Site clearing + basic infrastructure (access, water) | RM 40,000 | Track clearing, basic water collection, temporary power. |
| Legal, registration, Pertubuhan + Trust Deed | RM 15,000 | Pertubuhan registration, Trust Deed legal fees, Asana setup. |
| Working capital reserve (6 months operations) | RM 30,000 | EXCO coordination, travel, communications, contingencies. |
| TOTAL PHASE 1 INVESTMENT | RM 648,000 | Within target budget of RM 250,000–750,000 |

Land accounts for 63% of total investment (RM 408,000 of RM 648,000). If the investor's contribution is land rather than cash, the remaining RM 240,000 covers Workshop, first homes, infrastructure, legal, and working capital.

# 2. Revenue Projections — 5-Year Model

Revenue grows across four verticals as the EcoSociety matures. EcoHomes launches immediately; ECE and Wellness launch in Year 2 following TTGD affiliation.

| Revenue Vertical | Yr 1 | Yr 2 | Yr 3 | Yr 4 | Yr 5 | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| EcoHomes — Training fees (OMS building workshops) | RM 24,000 | RM 36,000 | RM 60,000 | RM 84,000 | RM 120,000 | RM 2,000/participant · 12 participants Yr1 → 60 Yr5. Community members + external trainees. |
| EcoHomes — Materials sales (panels, molds, kits) | RM 18,000 | RM 30,000 | RM 54,000 | RM 90,000 | RM 150,000 | Panel kit sales to neighbouring communities once production scales. Yr3+ as Societal Factory emerges. |
| Sustainable Agriculture — Produce sales | RM 12,000 | RM 24,000 | RM 48,000 | RM 72,000 | RM 96,000 | Integrated food garden → community market. Yr1 pilot; Yr3+ commercial output. |
| Early Childhood Education — School fees | RM 0 | RM 36,000 | RM 72,000 | RM 108,000 | RM 144,000 | Arini Method ECE. Yr2 launch · 10 students @ RM 300/mo → 40 students Yr5. |
| Mental Health & Wellness — Centre fees | RM 0 | RM 18,000 | RM 36,000 | RM 54,000 | RM 72,000 | 3–4 practitioners Yr2. Community + Kuching referrals. Conservative utilisation. |
| Community events & donations/grants | RM 12,000 | RM 18,000 | RM 24,000 | RM 30,000 | RM 36,000 | PICS-tracked volunteer impact, community events, impact grants. |
| TOTAL GROSS REVENUE | RM 66,000 | RM 162,000 | RM 294,000 | RM 438,000 | RM 618,000 | Self-sustaining by Yr3 |

# 3. Operating Costs & Net Position

Annual operating costs include TTGD royalty (3%) and reinvestment reserve (17%) as per the TTGD financial structure. Remaining 80% covers salaries, administration, and operations.

| Cost Item | Yr 1 | Yr 2 | Yr 3 | Yr 4 | Yr 5 |  |
| --- | --- | --- | --- | --- | --- | --- |
| EXCO coordination & admin | RM 36,000 | RM 42,000 | RM 48,000 | RM 54,000 | RM 60,000 |  |
| Workshop operations & materials | RM 18,000 | RM 24,000 | RM 36,000 | RM 48,000 | RM 60,000 |  |
| Agriculture inputs & maintenance | RM 6,000 | RM 10,000 | RM 16,000 | RM 22,000 | RM 28,000 |  |
| ECE operations (Yr2+) | RM 0 | RM 24,000 | RM 42,000 | RM 60,000 | RM 78,000 |  |
| Wellness centre (Yr2+) | RM 0 | RM 12,000 | RM 22,000 | RM 32,000 | RM 42,000 |  |
| TTGD royalty (3% of revenue) | RM 1,980 | RM 4,860 | RM 8,820 | RM 13,140 | RM 18,540 |  |
| Reinvestment reserve (17%) | RM 11,220 | RM 27,540 | RM 49,980 | RM 74,460 | RM 105,060 |  |
| TOTAL OPERATING COSTS | RM 73,200 | RM 144,400 | RM 222,800 | RM 303,600 | RM 391,600 |  |
| NET ANNUAL POSITION | RM -7,200 | RM 17,600 | RM 71,200 | RM 134,400 | RM 226,400 |  |
| CUMULATIVE NET (from Yr1) | RM -7,200 | RM 10,400 | RM 81,600 | RM 216,000 | RM 442,400 |  |

# 4. Key Milestones & Summary

| Break-even point | Year 2 (cumulative positive from RM 10,400 in Yr2) |
| --- | --- |
| Yr 1 gross revenue | RM 66,000 — EcoHomes training + agriculture + donations |
| Yr 3 gross revenue | RM 294,000 — all 4 verticals generating; community self-sustaining |
| Yr 5 gross revenue | RM 618,000 — approaching land acquisition payback |
| 5-year cumulative net | RM 442,400 — community investment recovering strongly |
| TTGD royalties (5 yr) | RM 46,340 total to TTGD HQ (3% annually) |
| Reinvestment (5 yr) | RM 268,260 total back into EcoSociety expansion |
| EcoHome build cost | RM 15,000/unit materials · Labour = community sweat equity |
| ECE fee model | RM 300/child/month · Affordable for rural community |
| Wellness fee model | RM 150/session · 3 practitioners · 4 days/week |

The EcoHomes vertical is self-funding within Year 1. The land is the only significant upfront capital requirement. By Year 3, the community generates enough revenue to sustain all four verticals without further external funding.

Note on land option flexibility If Priority 2 (26th Mile, 3.8ac @ RM 350,000) is selected instead of Priority 1, total Phase 1 investment reduces to RM 590,000, freeing RM 58,000 for accelerated Community Workshop build-out or an additional EcoHome unit. If the investor contributes land rather than cash (TTGD Land Owner Partner model), cash requirement drops to RM 240,000 for Workshop + Homes + operations.

All projections prepared by ESP EcoSociety founding team, April 2026. Figures are estimates for investor discussion purposes and subject to revision following land due diligence and TTGD EXCO review.